DUCKWORKS

AI Governance Business Case

Project W.I.N.G. — Workflows, Intelligence, Next-Generation Governance

Business Case Position Duckworks should proceed with a proportionate, enterprise-wide AI governance capability that enables controlled innovation. The case is driven by a combination of business value opportunity and material governance exposure. Quantified ROI is intentionally not claimed because the current project evidence does not provide reliable cost, productivity, incident-loss, or benefit baselines.

| Document ID | DW-WING-BCASE-01 |
| --- | --- |
| Version | 1.0 |
| Status | Portfolio Baseline |
| Organization | Duckworks (fictional) |
| Business Sponsor | Dr. Mallory Duckworth, Chief Executive Officer |
| Governance Sponsor | Reginald Duckman, Chief Risk & Compliance Officer |
| Program Owner | Eleanor Duckford, AI Governance Lead |
| Assessment Date | 9 August 2026 |
| Classification | Portfolio / Synthetic / Non-production |

Prepared for professional portfolio demonstration using only fictional organization data and project source materials.

1. Executive Summary

Duckworks is using and piloting AI across engineering, customer operations, supply-chain planning, manufacturing quality, recruitment, and employee productivity. The business opportunity is significant: the current use cases are intended to shorten design cycles, improve support availability, reduce excess inventory, strengthen quality inspection, reduce recruiter workload, and improve employee productivity. At the same time, AI adoption is already occurring faster than existing governance processes can accommodate, including unregistered employee use of public generative-AI services.

The business case is therefore not for “AI compliance” as a standalone activity. It is for a scalable enterprise capability that lets Duckworks pursue AI value while controlling exposure to safety, security, privacy, fairness, operational, third-party, legal, and assurance risks. This is consistent with Duckworks’ stated desired future state of controlled innovation and risk-proportionate governance.

| Decision Area | Business Case Conclusion |
| --- | --- |
| Problem | AI adoption is fragmented; ownership, inventory, risk assessment, approval, monitoring, and evidence are inconsistent. |
| Opportunity | AI can create operational and productivity value across six named use cases, while a controlled enterprise assistant can reduce reliance on unmanaged public tools. |
| Risk | DuckTalent AI and unregistered GenAI are currently assessed as Critical; QuackBot, DuckDesign AI, WingInspect Vision, and PondGPT require restricted or blocked deployment conditions. |
| Recommended response | Implement a centralized policy and assurance backbone with risk-tiered lifecycle governance embedded into existing business processes. |
| Financial position | Do not claim ROI yet. Establish baselines and benefits-realization measures before quantifying payback, NPV, or productivity savings. |
| Decision sought | Approve the next implementation phase, owners, specialist participation, and staged governance gates; maintain existing release restrictions until acceptance conditions are evidenced. |

2. Business Context and Case for Change

Duckworks is a fictional European advanced-manufacturing and technology company with approximately 1,200 employees. Project W.I.N.G. is the organization’s broader digital and AI transformation program. Management expects AI to improve competitiveness, operational efficiency, customer service, engineering throughput, planning, and workforce productivity.

The governance problem emerged because AI acquisition, development, experimentation, and use are distributed across departments. Duckworks does not yet have a single enterprise mechanism that consistently identifies the system, owner, data, affected parties, third parties, applicable obligations, risk, controls, approval state, monitoring expectations, and evidence for each material AI use case.

Case-for-change trigger Information Security has discovered unregistered employee use of public generative-AI services for internal correspondence, code generation, translation, technical material, customer communications, HR documentation, and browser-based extensions. Some use may involve confidential or personal data without consistent security, privacy, procurement, or contractual review.

3. Strategic Business Objectives

The business case supports the existing Duckworks project objectives rather than creating a parallel governance agenda. The principal outcomes are:

Enable responsible AI adoption without imposing the same governance burden on every use case.

Establish enterprise-wide visibility of approved, planned, pilot, third-party, and discovered shadow AI.

Create clear ownership, decision rights, escalation, approval, and independent assurance boundaries.

Apply consistent risk and impact assessment with explicit separation between internal risk ratings and legal classifications.

Integrate AI governance with existing security, privacy, procurement, engineering, change, incident, enterprise-risk, and internal-audit processes.

Require evidence for material control and approval claims so that governance decisions are auditable.

Create management reporting that prioritizes critical risks, blocked systems, overdue actions, incidents, third-party exposure, and reassessments.

4. Business Value Opportunity by AI Use Case

The project sources describe intended business benefits but do not provide quantified baselines or validated savings. The values below are therefore benefit hypotheses to be measured, not realized benefits or ROI claims.

| ID | System | Value Hypothesis | Current Governance Gate |
| --- | --- | --- | --- |
| AI-001 | DuckDesign AI | Faster design cycles; less repetitive engineering work; support for component/material optimization. | Restricted pilot only |
| AI-002 | QuackBot | Reduced customer-support response times; improved availability; faster access to product and troubleshooting information. | Production blocked pending gates |
| AI-003 | FeatherForecast | Reduced excess inventory; improved demand, manufacturing, shortage, and supplier planning. | Continue with monitoring |
| AI-004 | WingInspect Vision | Improved production-line defect detection and quality-control support while retaining human final acceptance. | Restricted pilot only |
| AI-005 | DuckTalent AI | Reduced recruiter workload; more structured CV parsing, comparison, summarization, and candidate review support. | Do not deploy in current state |
| AI-006 | PondGPT | Employee productivity in drafting, summarization, research, coding, meetings, and knowledge retrieval; controlled alternative to public GenAI. | Restricted pilot only |
| AI-007 | Unregistered GenAI Usage | Evidence of latent employee demand for AI assistance; not a governed system and not treated as a business benefit until decomposed into registered use cases. | Immediate containment |

5. Current Risk and Governance Exposure

The readiness assessment identifies materially different risk profiles across the portfolio. DuckTalent AI is the most significant governed use case because it can influence employment opportunities. Unregistered GenAI is the most immediate governance weakness because it represents uncontrolled use across multiple unknown use cases. Generative AI systems introduce prompt-injection, retrieval-poisoning, data-leakage, excessive-permission, hallucination, and third-party risks. DuckDesign AI and WingInspect Vision can affect product quality or safety if human validation is ineffective. FeatherForecast is comparatively lower-impact but still requires data-quality, drift, monitoring, and oversight controls.

| System | Current Impact / Risk Position | Key Business Concern |
| --- | --- | --- |
| DuckTalent AI | Critical; do not deploy in current state | Employment fairness, discrimination, explainability, privacy, contestability, automation bias and legal classification. |
| Unregistered GenAI | Critical; immediate containment | Unknown tools/use cases, confidential or personal data exposure, uncontrolled third-party terms, lack of logging and approval. |
| QuackBot | High; production blocked pending gates | Customer harm, inaccurate support, prompt/RAG attacks, leakage, escalation and monitoring. |
| DuckDesign AI | High; restricted pilot | Unsafe or incorrect engineering recommendations, IP/data leakage, traceability and design validation. |
| WingInspect Vision | High; restricted pilot | False negatives, unsafe quality reliance, human final authority and performance validation. |
| PondGPT | High; restricted pilot | Cross-user data leakage, retrieval authorization, prompt/RAG security, sensitive repositories and acceptable use. |
| FeatherForecast | Moderate; continue with monitoring | Forecast error, data quality, drift and inappropriate operational reliance. |

Why action is justified now The business case does not depend on a future certification project. Duckworks already has active pilots, deployed decision support, planned customer-facing and recruitment systems, and uncontrolled employee AI use. Governance delay therefore increases current operational exposure while also making later remediation more expensive and disruptive.

6. Options Considered

The following options are a Duckworks business-case evaluation. They are organizational choices, not requirements imposed by NIST, ISO, or legislation.

| Option | Description | Advantages | Limitations / Risk | Assessment |
| --- | --- | --- | --- | --- |
| 0 — Do nothing / defer | Continue existing local experimentation and rely on general security/risk processes. | Lowest immediate implementation effort. | Fragmentation persists; shadow AI remains unmanaged; no common evidence trail; higher remediation and assurance risk. | Not recommended |
| 1 — Department-led governance | Each business function defines its own AI review and controls. | Fast locally; close to use-case teams. | Inconsistent thresholds, duplicated effort, weak enterprise visibility, uneven legal/security/privacy challenge. | Insufficient |
| 2 — Enterprise risk-based governance | Central standards, inventory, risk method and reporting; tiered system-specific gates integrated into existing processes. | Proportionate, auditable, scalable; preserves experimentation; enables specialist challenge and common evidence. | Requires cross-functional capacity, process integration and disciplined evidence management. | Recommended |
| 3 — Highly restrictive centralized gatekeeping | Require full central approval for nearly all AI use, including low-impact experimentation. | Strong central control and visibility. | Likely to slow useful experimentation, increase bypass behavior, and apply disproportionate burden. | Not preferred |

7. Recommended Option — Risk-Based Enterprise AI Governance

Duckworks should implement Option 2: a common enterprise governance backbone with risk-proportionate lifecycle gates. This directly supports management’s requirement that lower-impact systems should not automatically receive the same level of review as employment- or safety-sensitive systems.

The recommended operating model should combine:

Central AI inventory and intake for new, changed, purchased, embedded, experimental, and discovered AI.

Risk and impact classification that determines the required review depth, evidence, approval authority, and monitoring cadence.

Specialist gates for security, privacy, legal, HR, product safety, and third-party risk where relevant.

Defined first-, second-, and third-line responsibilities, with Internal Audit remaining independent.

Human-oversight requirements for consequential decisions, including competence, override authority, escalation, and stop authority.

Control and evidence requirements that distinguish planned controls from implemented and evidenced controls.

Post-deployment monitoring, significant-change triggers, incident escalation, reassessment, suspension, and retirement.

Management dashboarding that connects business value, lifecycle, risk, treatment, evidence, and overdue actions.

8. Scope of the Investment

The implementation investment should prioritize the planned deliverables already defined in the project dependency chain. The current business case does not require redesign of Duckworks’ entire enterprise risk, procurement, SDLC, security, or audit architecture; AI-specific requirements should extend existing processes where possible.

| Workstream | Priority Deliverables / Capability | Primary Owners |
| --- | --- | --- |
| Governance operating model | AI Governance Operating Model; committee charter; decision rights; RACI; lifecycle gates. | CRCO / AI Governance Lead |
| Controls and policy | AI Control Library; FeatherSafe AI Acceptable Use Standard; Human Oversight Standard. | Risk / Security / Privacy / Business Owners |
| Third-party governance | AI supplier due-diligence questionnaire; contract, incident, data-use, change, resilience, and exit requirements. | Procurement / Security / Privacy |
| Incident and monitoring | AI Incident & Escalation Playbook; AI Monitoring & Reassessment Standard. | CISO / Data & AI / Risk |
| Reporting and assurance | DuckPond Governance Dashboard; evidence traceability; assurance-readiness design. | AI Governance Lead / Internal Audit observer |
| Implementation planning | 90-day / six-month roadmap, dependencies, quick wins, owners, gates and sequencing. | AI Governance Lead |

9. Benefits Realization Framework

Benefits should be measured in two layers: business outcome measures for each AI use case and governance outcome measures for the enterprise capability. Targets should be approved only after baselines are established.

| Benefit Domain | Example Measure | Baseline | Target | Evidence Source |
| --- | --- | --- | --- | --- |
| Engineering productivity | Median design-cycle duration; engineer time spent on repetitive design tasks. | TBD | TBD | Engineering workflow / pilot records |
| Customer operations | First-response time; escalation rate; complaint rate; unresolved or inaccurate-answer rate. | TBD | TBD | Support platform / QuackBot monitoring |
| Supply chain | Forecast error; excess inventory; shortage frequency; manual forecast-adjustment rate. | TBD | TBD | Planning / inventory records |
| Manufacturing quality | Defect-detection precision/recall; false-negative rate; human override rate; defect escape rate. | TBD | TBD | Quality inspection records |
| Recruitment efficiency | Recruiter review time per application; override/review rate; fairness and challenge indicators. | TBD | TBD | HR pilot / synthetic validation evidence |
| Employee productivity | Adoption of approved AI; task-cycle time; employee-reported utility; shadow-AI reduction. | TBD | TBD | PondGPT telemetry / discovery records |
| Governance effectiveness | Inventory completeness; assessment completion; overdue reviews; control-evidence completeness; critical risks; incidents. | TBD | TBD | QuackTrack / DuckPond dashboard |

Financial case discipline No monetary ROI, payback period, NPV, or cost savings should be presented until Duckworks establishes credible baselines for labor effort, cycle times, incident exposure, vendor cost, implementation cost, and realized business outcomes. A staged business case with benefits tracking is more defensible than synthetic precision.

10. Cost and Resource Considerations

The project evidence does not include budget, salary, vendor pricing, tooling costs, legal fees, or implementation effort estimates. Accordingly, this business case defines cost categories but does not fabricate financial amounts.

Program capacity: AI Governance Lead, system owners, Risk & Compliance, Security, Privacy, Legal, HR, Procurement, Data & AI, Product Safety, and Internal Audit observation.

Process and tooling: inventory/workflow configuration, evidence repository, dashboarding, access controls, logging, monitoring, discovery of unregistered tools, and integration with existing GRC/IT processes.

System assurance: security testing, model/performance validation, fairness testing where relevant, human-oversight validation, supplier review, and change evidence.

Policy and enablement: acceptable-use rules, standards, process guidance, awareness/training content, and exception handling.

Ongoing operating cost: governance committee cadence, reassessments, monitoring, evidence refresh, incident handling, vendor renewals, and independent assurance.

Resource estimates should be completed as part of DEL-24 Implementation Roadmap and should distinguish one-time implementation effort from recurring control operation.

11. Key Risks, Constraints, and Dependencies

| Type | Risk / Dependency | Business-Case Implication | Required Response |
| --- | --- | --- | --- |
| Governance risk | Overly heavy controls slow experimentation and encourage bypass. | Could undermine adoption and reduce value. | Use tiered gates, sandboxed experimentation, and existing-process integration. |
| Assumption risk | Human authority, PondGPT access boundaries, product safety role, vendor data use, and jurisdictions remain partly open. | Could materially change legal, risk, and release conclusions. | Validate critical assumptions before production approvals. |
| Evidence risk | Current controls may exist but evidence quality is inconsistent. | Could create false assurance and weak auditability. | No control credit without evidence; define owners and evidence retention. |
| Capability risk | Specialist teams may lack capacity to review every AI use case. | Could create bottlenecks. | Use proportionality, clear triage, reusable control patterns and delegated low-risk approval. |
| Third-party risk | Models/services can change, retain data, use subprocessors, or create exit dependencies. | Can invalidate prior assessments and increase lock-in/exposure. | AI-specific due diligence, contractual controls, change notification and reassessment. |
| Legal uncertainty | Regulatory applicability is system-, role-, jurisdiction-, and intended-purpose-specific. | A governance rating cannot substitute for legal classification. | Maintain separate legal triage and specialist review; do not claim blanket compliance. |
| Shadow AI | Unregistered GenAI is a condition containing multiple unknown use cases. | Enterprise exposure cannot be accurately assessed until use is discovered and decomposed. | Contain sensitive uploads; discover, register, assess, approve or stop material uses. |

12. Implementation Approach

Implementation should follow the project’s existing dependency logic rather than producing disconnected artifacts. A staged approach also allows Duckworks to protect current operations while building longer-term capability.

| Phase | Primary Objective | Key Actions | Exit Condition |
| --- | --- | --- | --- |
| Phase 1 — Stabilize and contain | Reduce immediate unmanaged exposure. | Enforce current release gates; contain shadow AI; confirm owners; validate critical assumptions; establish intake and committee decision routes. | Critical unmanaged conditions have owners, actions, and approved containment. |
| Phase 2 — Build governance backbone | Create repeatable enterprise process. | Operating model, RACI, control library, acceptable use, third-party due diligence, human oversight, incident and monitoring standards. | Material AI can move through consistent lifecycle gates with evidence requirements. |
| Phase 3 — Operationalize and measure | Demonstrate operating effectiveness and value. | Dashboarding, reassessment cadence, benefits baselines, KPI/KRI monitoring, evidence refresh, control testing preparation. | Management can see value, risk, exceptions, overdue actions, and evidence status from one portfolio view. |
| Phase 4 — Assure and improve | Independently challenge the system. | Risk-based internal audit / assurance program; lessons learned; maturity improvements; roadmap refresh. | Independent assurance can assess design and operation without owning controls. |

13. Decision Requested

Executive management should approve the following business-case decision:

Proceed with the enterprise risk-based AI governance option as the target operating model for Project W.I.N.G.

Authorize the next-phase governance deliverables and cross-functional participation required to implement the model.

Maintain the current system-specific release gates until stated acceptance conditions are evidenced and formally approved.

Treat DuckTalent AI and unregistered GenAI as priority risk-reduction items; do not describe either as cleared for unrestricted production.

Require critical assumptions to be validated before they are relied on for residual-risk, human-oversight, safety, or legal conclusions.

Establish business and governance measurement baselines before approving any quantified ROI claim.

Require quarterly executive review of critical residual risk, blocked systems, business value, major dependencies, and overdue remediation, with event-driven escalation for significant incidents or material changes.

Recommended approval statement Approve Project W.I.N.G. AI governance implementation as an enabling business capability, subject to risk-proportionate controls, validated assumptions, system-specific legal and specialist review, evidence-based release gates, and benefits measurement. Approval of the governance business case does not constitute production approval of every AI system.

14. Business Case Assumptions and Boundaries

The following boundaries are essential to keep the business case defensible:

Duckworks, all personnel, systems, data, decisions, and business circumstances are fictional.

Only fictional, synthetic, anonymized, or public data are used in the portfolio.

The business case relies on the current Duckworks project source set; it does not introduce real vendor due diligence, production legal opinions, certification claims, or conformity assessments.

External laws and regulatory obligations must be confirmed per system based on intended purpose, legal role, geography, affected persons, and implementation details.

ISO, NIST, ENISA, MITRE, OWASP, and similar sources are governance, risk, or technical references and do not independently establish legal compliance or certification.

Duckworks internal High/Critical risk ratings are enterprise risk-management outcomes and are separate from statutory terms such as an EU AI Act “high-risk AI system.”

Financial values are not quantified because the evidence set does not provide validated cost or benefit baselines.

Appendix A — Current System Governance Gates

| ID | System | Current Gate | Minimum Acceptance Direction |
| --- | --- | --- | --- |
| AI-001 | DuckDesign AI | Restricted pilot only | Competent engineer review; design validation; IP/data controls; no autonomous release to production design. |
| AI-002 | QuackBot | Production blocked pending gates | Prompt/RAG security testing; safe escalation; content boundaries; monitoring; customer-impact safeguards. |
| AI-003 | FeatherForecast | Continue with monitoring | Manager approval for material commitments; drift/performance monitoring; data-quality controls. |
| AI-004 | WingInspect Vision | Restricted pilot only | Human inspector final authority; false-negative testing; no unvalidated safety-critical reliance. |
| AI-005 | DuckTalent AI | Do not deploy in current state | Enhanced legal/privacy/fairness analysis; meaningful human review; bias testing; transparency/contestability; critical risk reduced. |
| AI-006 | PondGPT | Restricted pilot only | Enterprise access enforcement; sensitive repository exclusions; prompt/RAG security; logging; acceptable-use controls. |
| AI-007 | Unregistered GenAI Usage | Immediate containment | Discover use cases; prevent sensitive uploads; approve tools; register material uses; investigate exposure. |

Appendix B — Project Source Basis

This business case was drafted from the following Duckworks project artifacts. Where the sources do not provide quantitative values, this document explicitly marks those areas as TBD rather than inventing figures.

| Source Artifact | Business-Case Use |
| --- | --- |
| Duckworks AI Governance Project — Business Scenario | Organization context, business drivers, seven AI use cases, governance problem, management challenge, governance mandate and desired future state. |
| Duckworks AI Governance Readiness Assessment — Executive Case Study | Business objectives, key findings, portfolio risk concentration and governance response. |
| Duckworks AI Governance Project — Project Objectives | Enterprise visibility, accountability, risk/impact assessment, control, monitoring, evidence, reporting and assurance objectives. |
| Duckworks AI Governance Project — In-Scope and Out-of-Scope Items | Project boundaries, technology neutrality, assurance limitations and future-scope items. |
| Duckworks Project Assumptions Register v1.0 | Validated/open assumptions, critical dependencies, legal/evidence boundaries and change-control triggers. |
| Duckworks Project Stakeholders v1.0 | Executive, first/second/third-line, specialist, system-owner and affected-stakeholder responsibilities. |
| Duckworks Project Acceptance Criteria v1.0 | Evidence-based acceptance conditions and system-specific release/governance gates. |
| Duckworks Project Required Deliverables v1.0 | Implementation artifact dependency chain, planned deliverables, owners and roadmap requirement. |
| Duckworks AI Risk Classification & Assessment Methodology v1.0 | Risk methodology, approval thresholds, evidence rules, risk appetite, reassessment triggers and legal-classification separation. |
| Duckworks Public Frameworks, Legislation & Guidance | Controlled public-source catalogue and the requirement to distinguish binding law from voluntary standards/frameworks and internal requirements. |