Duckworks AI Governance Project — Acceptance Criteria Measurable completion conditions for the project, its core artifacts, and the initial seven-system governance baseline.

| Document ID DW-WING-CHTR-06 | Version 1.0 | Status Portfolio Baseline | Organization Duckworks |
| --- | --- | --- | --- |

# 1. Purpose

Acceptance criteria define the minimum conditions under which the initial Duckworks AI Governance Project can be considered complete and fit for portfolio demonstration. They are written as evidence-based criteria rather than subjective statements such as “looks good” or “appears compliant.”

Duckworks acceptance principle: “If a reviewer cannot point to the evidence, the criterion is not met.”

# 2. Acceptance Status

Pass — criterion is fully met and evidence is available.

Pass with Action — criterion is materially met but a defined non-blocking action remains.

Fail — criterion is not met or evidence is insufficient.

Not Applicable — not relevant to the approved project scope; rationale must be recorded.

# 3. Project-Level Acceptance Criteria

| ID | Area | Acceptance Criterion | Required Evidence | Owner | Approver |
| --- | --- | --- | --- | --- | --- |
| AC-01 | Scope | All seven baseline entries are covered by the inventory and assessment pack. | Inventory contains AI-001 through AI-007; no baseline entry omitted. | AI Governance Lead | CRCO |
| AC-02 | Ownership | Every material AI system has a named business owner and technical owner, or an explicit governance exception. | Inventory ownership fields completed; AI-007 explicitly treated as uncontrolled condition. | AI Governance Lead | CRCO |
| AC-03 | Purpose | Every governed system has a documented intended purpose and decision/support boundary. | Inventory + system impact assessment. | System Owner | AI Governance Committee |
| AC-04 | Risk method | Risk methodology defines severity, likelihood, thresholds, inherent/current/target residual risk, control credit, treatment, and escalation. | Approved methodology document. | Risk & Compliance | CRCO |
| AC-05 | Risk assessment | All seven entries have documented risk scenarios and current residual risk conclusions. | Risk Assessment Report + workbook. | System Owner + Risk | AI Governance Committee |
| AC-06 | Impact assessment | All seven entries have impact assessments that identify affected parties, benefits, adverse impacts, safeguards, monitoring, and decision. | Seven AIA documents + pack index. | System Owner + AI Governance | AI Governance Committee |
| AC-07 | Legal separation | Internal risk classification is clearly separated from legal/regulatory classification. | Methodology, assessments, and references use distinct terminology. | AI Governance Lead | General Counsel / CRCO |
| AC-08 | Critical risk handling | No system with Critical current residual risk is described as cleared for unrestricted production. | DuckTalent blocked; shadow AI containment decision recorded. | System Owner | CRCO / Executive escalation |
| AC-09 | Human oversight | High-impact systems document who can review, override, escalate, and stop AI-supported decisions. | AIA + risk assessment + oversight requirements. | Business Owner | AI Governance Committee |
| AC-10 | Shadow AI | Unregistered GenAI is treated as a discovery/containment problem and requires decomposition into individual use cases. | AI-007 AIA + governance action. | CISO / AI Governance | CRCO |
| AC-11 | Sources | Public legal/framework claims used in the portfolio are traceable to authoritative sources. | REFERENCES.md or equivalent source file. | AI Governance Lead | General Counsel / Risk |
| AC-12 | Confidentiality | No real employer-confidential, customer, employee, applicant, or government data is required to understand the portfolio. | Artifact review confirms fictional/synthetic data and disclaimer. | AI Governance Lead | Project Sponsor |
| AC-13 | Consistency | System names, owners, lifecycle states, risk ratings, and decisions are consistent across core documents. | Cross-artifact QA checklist. | AI Governance Lead | Project Sponsor |
| AC-14 | Auditability | Material conclusions identify evidence or expected evidence sufficient for later control testing. | Control/evidence fields and assessment actions. | Control Owner | Internal Audit observer |
| AC-15 | Traceability | At least each High/Critical system can be traced from inventory -> impact -> risk -> treatment/decision -> monitoring requirement. | Unique system IDs retained across artifacts. | AI Governance Lead | CRCO |
| AC-16 | Proportionality | Governance requirements vary according to impact/risk rather than applying the same review intensity to every system. | FeatherForecast vs DuckTalent/Shadow AI treatment demonstrates tiering. | Risk & Compliance | AI Governance Committee |
| AC-17 | Independence | Internal Audit is not assigned operational ownership of controls it may later assure. | Stakeholder/RACI review. | Head of Internal Audit | Audit & Risk Committee |
| AC-18 | Change triggers | Material changes in purpose, model, data, vendor, affected population, integration, or legal context trigger reassessment. | Methodology + monitoring/reassessment requirement. | AI Governance Lead | CRCO |
| AC-19 | Management view | A management-level summary can identify portfolio size, lifecycle, high/critical risk, blocked systems, and priority actions without reading all detailed assessments. | Dashboard / executive summary. | AI Governance Lead | CEO / CRCO |
| AC-20 | Portfolio usability | A hiring manager can understand the scenario, methods, decisions, and limitations from the repository without private context. | README / executive case study / structured folders. | Portfolio Owner | Project Sponsor |

# 4. Artifact Quality Criteria

| ID | Quality Area | Criterion |
| --- | --- | --- |
| Q-01 | Versioning | Core artifacts carry a title, version, and document identifier. |
| Q-02 | Terminology | Use “AI system,” “risk rating,” “legal classification,” “control,” and “impact” consistently. |
| Q-03 | Assumptions | Material unknowns are labeled as assumptions rather than presented as verified facts. |
| Q-04 | Evidence | Claims of control implementation are supported by evidence or explicitly marked planned/not validated. |
| Q-05 | Decision clarity | Each impact assessment states a current lifecycle decision or restriction. |
| Q-06 | No false compliance claim | Artifacts do not state that framework alignment equals certification or legal compliance. |
| Q-07 | Readability | Tables are legible, headings are structured, and executive sections avoid unnecessary technical detail. |
| Q-08 | Portfolio disclaimer | Each externally shareable artifact makes clear that Duckworks and its data are fictional. |

# 5. System-Specific Release / Governance Gates

| System | Current Gate | Minimum Acceptance Conditions | Current Impact |
| --- | --- | --- | --- |
| DuckDesign AI | Restricted pilot only | Competent engineer review; design validation; IP/data controls; no autonomous release to production design. | High |
| QuackBot | Production blocked pending gates | Prompt/RAG security testing; safe escalation; content boundaries; monitoring; customer-impact safeguards. | High |
| FeatherForecast | Continue with monitoring | Manager approval for material commitments; drift/performance monitoring; data-quality controls. | Moderate |
| WingInspect Vision | Restricted pilot only | Human inspector remains final authority; false-negative testing; no unvalidated safety-critical reliance. | High |
| DuckTalent AI | Do not deploy in current state | Enhanced legal/privacy/fairness analysis; meaningful human review; bias testing; transparency/contestability; critical risk reduced. | Critical |
| PondGPT | Restricted pilot only | Enterprise access enforcement; sensitive repository exclusions; prompt/RAG security; logging; acceptable-use controls. | High |
| Unregistered GenAI Usage | Immediate containment | Discover use cases; prevent sensitive uploads; approve tools; register material uses; investigate exposure. | Critical |

# 6. Formal Project Acceptance

The project may be accepted when all blocking project-level criteria are marked Pass, any Pass-with-Action items have named owners and due dates, and no unresolved inconsistency undermines a Critical/High system decision. Acceptance of the governance project does not constitute approval of every AI system for production.

| Acceptance Role | Acceptance Focus |
| --- | --- |
| Project Sponsor — Dr. Mallory Duckworth | Confirms business objectives and portfolio usability. |
| Governance Sponsor — Reginald Duckman | Confirms governance model, risk method, and acceptance status. |
| Technology Executive — Prof. Archibald McDuck | Confirms technical feasibility and ownership model. |
| CISO — Cassandra Duckley | Confirms security governance requirements are represented. |
| Head of Internal Audit — Penelope Duckins | Acknowledges assurance-readiness design while retaining independence. |

# Portfolio Disclaimer

Duckworks, Project W.I.N.G., all personnel, committees, systems, datasets, decisions, and evidence referenced in this document are fictional and were created solely for educational and professional portfolio purposes.