Duckworks AI Governance Project — Assumptions Register Controlled assumptions that define the portfolio scenario, scope, scoring context, and evidence boundaries.

| Document ID DW-WING-CHTR-04 | Version 1.0 | Status Portfolio Baseline | Organization Duckworks |
| --- | --- | --- | --- |

# 1. Purpose

This register records the assumptions used to design the initial Duckworks AI governance program. Assumptions are not treated as facts: each material assumption should either be validated, converted into a confirmed project fact, or retained as an explicit limitation in the final assessment record.

Duckworks rule: an assumption that changes intended purpose, affected persons, legal role, safety impact, data category, or degree of automation can change the entire assessment and must trigger review.

# 2. Assumption Status

Open — used for planning but not yet validated.

Validated — supported by project evidence or an approved scenario decision.

Superseded — replaced by a newer fact or assumption.

Critical — if incorrect, could materially change risk, impact, or governance conclusions.

# 3. Assumptions Register

| ID | Category | Assumption | Status | Materiality | Why It Matters | Validation / Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| ASM-001 | Organization | Duckworks is a fictional European company employing approximately 1,200 people. | Validated | Medium | Defines organizational scale and scenario complexity. | Project charter |
| ASM-002 | Geography | Duckworks operates primarily in the EU/EEA and sells products into European markets. | Open | High | Drives EU regulatory screening and data/privacy considerations. | Validate jurisdiction per use case |
| ASM-003 | Governance maturity | Duckworks has mature general security/risk processes but no established enterprise AI governance framework at project start. | Validated | High | Justifies a readiness and operating-model project rather than a greenfield ERM redesign. | Business scenario |
| ASM-004 | AI portfolio | The seven inventory entries represent the initial material AI portfolio, not every future AI capability. | Validated | Medium | Defines baseline scope and allows later onboarding. | AI inventory |
| ASM-005 | Human accountability | Humans retain formal accountability for employment, product release, quality, procurement, and material customer decisions. | Open | Critical | Human oversight affects impact, regulatory, and residual-risk conclusions. | Validate per system |
| ASM-006 | DuckTalent purpose | DuckTalent parses, compares, ranks, and recommends job applicants but does not autonomously issue final rejection or hiring decisions. | Validated | Critical | Materially affects employment impact and legal classification analysis. | DuckTalent AIA |
| ASM-007 | DuckDesign use | DuckDesign outputs are advisory and require competent engineer review before prototyping or production. | Open | Critical | Safety and product risk depend on meaningful engineering validation. | Pilot operating procedure |
| ASM-008 | WingInspect use | WingInspect flags defects but qualified human inspectors retain final acceptance/rejection authority. | Open | Critical | Quality/safety exposure changes if the model becomes autonomous. | Manufacturing procedure |
| ASM-009 | PondGPT access | PondGPT uses enterprise access controls and should not grant users access to documents they could not otherwise access. | Open | Critical | Controls cross-user leakage and privilege amplification. | Architecture evidence |
| ASM-010 | QuackBot escalation | QuackBot can escalate uncertain, sensitive, or safety-relevant interactions to human support staff. | Open | High | Reduces customer harm and supports oversight. | Release design |
| ASM-011 | FeatherForecast decisions | FeatherForecast is decision support; purchasing and production commitments require authorized manager approval. | Open | Medium | Limits direct automation risk. | Supply chain SOP |
| ASM-012 | Third-party mix | Duckworks uses a combination of internally developed AI components and third-party models/services. | Validated | High | Requires both development governance and supplier risk controls. | Architecture scenario |
| ASM-013 | Data | AI systems may process confidential IP and, for selected systems, customer, employee, or applicant personal data. | Validated | High | Drives privacy, security, and data governance controls. | Inventory |
| ASM-014 | No real data | Portfolio artifacts use only fictional, synthetic, anonymized, or public data. | Validated | Low | Protects confidentiality and establishes portfolio evidence boundary. | Project rule |
| ASM-015 | Legal review | Regulatory mappings are governance screening outputs, not formal legal opinions. | Validated | High | Prevents overstating compliance conclusions. | Project scope |
| ASM-016 | Standards | NIST/ISO/OWASP/ENISA mappings are guidance/control references and do not independently prove legal compliance or certification. | Validated | High | Keeps framework claims defensible. | Reference file |
| ASM-017 | Risk method | Internal Duckworks risk levels are separate from statutory concepts such as an EU AI Act “high-risk AI system.” | Validated | Critical | Avoids conflating enterprise scoring with legal classification. | Risk methodology |
| ASM-018 | Control credit | Residual risk may only be reduced where implemented controls and evidence justify revised severity/likelihood. | Validated | Critical | Prevents unsupported mathematical risk discounting. | Risk methodology |
| ASM-019 | Shadow AI | Unregistered GenAI Usage is an organizational condition containing multiple use cases, not one homogeneous AI system. | Validated | High | Requires discovery and decomposition into individual inventory records. | AI-007 AIA |
| ASM-020 | Product scope | Some Duckworks products may include digital or connected functionality; exact machinery/product/cybersecurity regulatory applicability remains product-specific. | Open | High | Requires legal/product assessment before real conformity claims. | Product architecture |
| ASM-021 | Evidence maturity | Some current-state controls exist but evidence quality is inconsistent; target state requires traceable control evidence. | Validated | High | Supports assurance-readiness objective. | Executive case study |
| ASM-022 | Internal Audit independence | Internal Audit observes and assures but does not design, own, or operate first/second-line AI controls. | Validated | High | Preserves three-lines independence. | Stakeholder model |
| ASM-023 | Risk appetite | Critical residual AI risk is not acceptable for production without exceptional executive/board-level escalation; specific appetite thresholds may be refined later. | Open | Critical | Drives deployment decisions. | Risk methodology |
| ASM-024 | Project technology neutrality | The governance design is model-, vendor-, cloud-, and GRC-platform-neutral unless a system-specific decision requires otherwise. | Validated | Low | Keeps portfolio reusable. | Scope document |

# 4. Critical Assumptions Requiring Early Validation

Confirm actual human decision authority for DuckTalent, DuckDesign, WingInspect, QuackBot, and FeatherForecast.

Confirm PondGPT data-access architecture and retrieval authorization boundaries.

Confirm whether any product-integrated AI can perform a safety function or directly control mechanical movement.

Confirm vendor/model data-use, retention, training, and subprocessor arrangements.

Confirm geographic deployment and affected-person jurisdictions before final legal classification.

# 5. Assumption Change Control

Any critical assumption that becomes false, materially changes, or cannot be validated should trigger an update to the relevant inventory record and, where appropriate, a new impact assessment, risk assessment, legal triage, or governance approval. The AI Governance Lead records the change; the system owner supplies evidence; the relevant second-line specialist determines whether reassessment is required.

# Portfolio Disclaimer

Duckworks, Project W.I.N.G., all personnel, committees, systems, datasets, decisions, and evidence referenced in this document are fictional and were created solely for educational and professional portfolio purposes.