Duckworks AI Governance Project — Required Deliverables The minimum artifact set required to move Duckworks from scattered AI adoption to an auditable governance baseline.

| Document ID DW-WING-CHTR-05 | Version 1.0 | Status Portfolio Baseline | Organization Duckworks |
| --- | --- | --- | --- |

# 1. Purpose

This document defines the required outputs of the initial Duckworks AI Governance Project. Deliverables are organized as a dependency chain: foundational governance artifacts must exist before system decisions, control testing, reporting, and assurance can be considered complete.

Duckworks delivery principle: “A pretty policy without an owner, workflow, evidence trail, and operating decision is decoration—not governance.”

# 2. Deliverable Families

Charter & context — why the project exists, what it covers, assumptions, stakeholders, and success criteria.

Inventory & intake — what AI exists and how new use cases enter governance.

Assessment — how risk and impact are evaluated and documented.

Controls & policy — what must be done, by whom, and with what evidence.

Monitoring & assurance — how Duckworks knows controls continue to work and can prove it.

Executive reporting — how leadership receives a prioritized portfolio view rather than raw technical data.

# 3. Required Deliverables Register

| ID | Deliverable | Purpose | Owner | Format | Status | Completion Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| DEL-01 | Executive Case Study | Concise organization, objectives, scope, assumptions, and key findings. | Project Sponsor / AI Governance Lead | DOCX / PDF | Complete | Executive baseline approved |
| DEL-02 | Business Scenario | Narrative describing Project W.I.N.G., business drivers, seven systems, and governance problem. | AI Governance Lead | DOCX | Complete | Scenario consistent with inventory |
| DEL-03 | Project Objectives | Defined primary and specific objectives with target outcome. | AI Governance Lead | DOCX | Complete | Objectives trace to deliverables |
| DEL-04 | In-Scope / Out-of-Scope | Formal project boundaries and future-scope items. | AI Governance Lead | DOCX | Complete | No material scope ambiguity |
| DEL-05 | Stakeholder Register | Named executive, first/second/third-line, affected, and representative stakeholders. | AI Governance Lead | DOCX | Required | Roles and engagement model approved |
| DEL-06 | Assumptions Register | Controlled assumptions with materiality and validation requirements. | AI Governance Lead + System Owners | DOCX / XLSX | Required | Critical assumptions identifiable |
| DEL-07 | Acceptance Criteria | Measurable conditions for project and artifact acceptance. | Project Sponsor | DOCX | Required | Evidence and approvers defined |
| DEL-08 | QuackTrack AI System Inventory | Central register of approved, pilot, planned, and discovered AI use cases. | AI Governance Lead | XLSX | Complete | All seven baseline entries populated |
| DEL-09 | Pond-to-Production AI Intake Form & Workflow | Standard intake and lifecycle gate workflow for new or materially changed AI. | AI Governance + Technology | DOCX / form | Planned | New material AI cannot bypass registration |
| DEL-10 | AI Risk Classification & Assessment Methodology | Risk domains, 5x5 criteria, inherent/current/target residual method, treatment and escalation. | Risk & Compliance | DOCX | Complete | Repeatable, auditable methodology |
| DEL-11 | System Risk Assessment Pack | Risk assessments applied to all seven baseline entries. | System Owners + Risk | DOCX / XLSX | Complete | Scores trace to scenarios/controls |
| DEL-12 | AI Impact Assessment Pack | Impact assessments for all seven entries, including affected persons and safeguards. | System Owners + AI Governance | DOCX | Complete | Decision and monitoring conditions documented |
| DEL-13 | AI Governance Operating Model | Committee charter, decision rights, escalation, three-lines model, and governance lifecycle. | CRCO / AI Governance Lead | DOCX | Planned | Decision authority is unambiguous |
| DEL-14 | Duckworks AI RACI | Responsibility matrix across lifecycle and specialist review activities. | AI Governance Lead | XLSX / DOCX | Planned | Every key activity has one accountable owner |
| DEL-15 | AI Control Library | Control objectives, owners, frequency, evidence, testing, risks, mappings, and implementation status. | Risk / Security / Privacy / Technology | XLSX | Planned | Controls trace to material risks |
| DEL-16 | FeatherSafe AI Acceptable Use Standard | Rules for public GenAI, sensitive data, approved tools, prohibited practices, reporting, and exceptions. | CISO + CRCO | DOCX | Planned | Shadow AI containment requirements clear |
| DEL-17 | Third-Party AI Due Diligence Questionnaire | AI-specific supplier security, privacy, training data, change, incident, IP, resilience, and exit review. | Procurement + Security + Privacy | DOCX / XLSX | Planned | No material AI vendor bypasses due diligence |
| DEL-18 | AI Incident & Escalation Playbook | AI-specific incident taxonomy, triage, escalation, containment, evidence, regulatory/legal handoff, lessons learned. | CISO + AI Governance | DOCX | Planned | Material AI incidents have defined route |
| DEL-19 | Human Oversight Standard | Competence, override authority, escalation, logging, contestability, and automation-bias safeguards. | AI Governance + Business Owners | DOCX | Planned | High-impact decisions retain meaningful oversight |
| DEL-20 | AI Monitoring & Reassessment Standard | KPIs/KRIs, drift, complaints, override, incident, vendor/model change, and reassessment triggers. | Data & AI + Risk | DOCX | Planned | Post-deployment monitoring is explicit |
| DEL-21 | DuckPond Governance Dashboard | Portfolio metrics: inventory, lifecycle, risk, approvals, overdue actions, vendors, incidents, reassessments. | AI Governance Lead | XLSX / BI mock-up | Planned | Management can prioritize from one view |
| DEL-22 | Framework / Legislation Reference File | Public authoritative source catalogue and system applicability map. | AI Governance Lead | MD | Complete | Official-source references maintained |
| DEL-23 | AI Assurance & Internal Audit Program | Risk-based audit universe, control tests, evidence expectations, and sample workpapers. | Internal Audit | DOCX / XLSX | Future phase | Independent assurance can be executed |
| DEL-24 | Implementation Roadmap | 90-day / six-month sequence, owners, dependencies, quick wins, and key decision gates. | AI Governance Lead | DOCX / XLSX | Planned | Prioritized implementation path approved |

# 4. Minimum Repository Structure

duckworks-ai-governance/
├── 00-executive-case-study/
├── 01-project-charter/
├── 02-ai-inventory-and-intake/
├── 03-risk-assessment/
├── 04-impact-assessments/
├── 05-governance-operating-model/
├── 06-control-framework/
├── 07-policies-and-standards/
├── 08-third-party-governance/
├── 09-monitoring-and-dashboard/
├── 10-assurance/
├── 11-roadmap/
└── REFERENCES.md

# 5. Deliverable Dependency Sequence

Approve context: scenario, objectives, scope, stakeholders, assumptions, acceptance criteria.

Establish visibility: inventory and intake workflow.

Assess: risk methodology, risk assessments, and impact assessments.

Govern: operating model, RACI, policy/standards, control library, supplier requirements.

Operate: monitoring, incident management, reassessment, evidence collection.

Assure and report: management dashboard, roadmap, and independent assurance plan.

# Portfolio Disclaimer

Duckworks, Project W.I.N.G., all personnel, committees, systems, datasets, decisions, and evidence referenced in this document are fictional and were created solely for educational and professional portfolio purposes.